## Slide 1
MISTRAL STUDIO
Launch & Commercialization Plan
The operating plan to make Mistral Studio orderable, deployable and ready to scale.
Commercial design, readiness gates and decision rights for launch.
2026-08-16
Mistral Studio • Launch & Commercialization Plan
01
Notes: [Sources] - https://mistral.ai/products/studio/ - Studio product positioning - https://mistral.ai/news/ai-studio/ - launch announcement and problem framing

## Slide 2
Mistral Studio • Launch & Commercialization Plan
02
LAUNCH CHARTER
Launch is complete when Studio can be bought, deployed and operated
No market narrative: this deck owns the commercial and operational launch system.
01 OBJECTIVES
Make three deployment offers orderable
Convert trial and POV activity into contracted production
Prove cross-functional readiness before GA
02 LAUNCH SCOPE
Offers, pricing, contracts and upgrade paths
Routes to market and stage-gated commercial motion
Provisioning, billing, legal, support, marketplace and docs
03 SUCCESS CRITERIA
All nine launch gates approved with evidence
Funnel, economics and velocity metrics instrumented
First production deployments have owner, telemetry and support path
LAUNCH PRINCIPLE
No offer goes live until the order → entitlement → billing → deployment → support path works end to end.
Notes: [Sources] - https://mistral.ai/products/studio/ - https://docs.mistral.ai/studio-api/workflows/building-workflows/workflows - https://docs.mistral.ai/studio-api/workflows/getting-started/overview - https://mistral.ai/news/ai-studio/ - https://docs.mistral.ai/studio-api/workflows/building-workflows/durable_agents - https://docs.mistral.ai/studio-api/workflows/building-workflows/connectors - https://docs.mistral.ai/studio-api/agents/agents-api - https://docs.mistral.ai/studio-api/overview - https://docs.mistral.ai/studio-api/workflows/observability - https://docs.mistral.ai/studio-api/safety-moderation

## Slide 3
Mistral Studio • Launch & Commercialization Plan
03
COMMERCIALIZATION-CRITICAL CAPABILITIES
Only the capabilities required to sell, deploy and support Studio
Product-system detail stays in the PMM/product deck.
01
DEPLOYMENT MODES
Serverless • Dedicated • Self-hosted
Maps each offer to a supported operating boundary.
02
PROVISION + METER
Entitlements • usage events • billing handoff
Turns a signed order into access and invoiceable consumption.
03
ENTERPRISE CONTROL
Identity • security evidence • auditability
Clears procurement, legal and security gates.
04
OPERATE + SUPPORT
Telemetry • incident routing • service boundaries
Makes production ownership and SLA response explicit.
05
UPGRADE WITHOUT REBUILD
Tier migration • commit expansion • workload continuity
Creates a commercial path from trial to scaled production.
COMMERCIAL HANDOFF • Every capability needs an offer owner, operating evidence and a customer-facing boundary.
Notes: [Sources]
- https://mistral.ai/products/studio/
- https://docs.mistral.ai/studio/agents/introduction
- https://docs.mistral.ai/studio/workflows/getting-started/overview
- https://docs.mistral.ai/studio/workflows/observability
- https://cmacgm-group.com — CMA CGM & Mistral AI partnership (April 2025); deployed-use-case counts as of May 2026.

## Slide 4
Mistral Studio • Launch & Commercialization Plan
04
ROUTES TO MARKET
Each route starts with a different buying constraint
Entry route determines offer, qualification path and commercial owner.
SELF-SERVE
Developers and small teams validating a workflow
ENTRY Trial / free tier → Serverless PAYG
HANDOFF Usage, security or production threshold
OWNER Growth / Product-led
DIRECT ENTERPRISE
Platform teams with governed or strategic workloads
ENTRY Qualified use case → POV
HANDOFF Technical + economic success criteria met
OWNER Account Exec + SE
CLOUD MARKETPLACES
Buyers using committed cloud spend or cloud procurement
ENTRY Listing → private offer
HANDOFF Marketplace terms and entitlement validated
OWNER Alliances + Sales
PARTNERS / SIs
Transformation programs needing integration or change support
ENTRY Joint discovery → assisted POV
HANDOFF Joint account plan and deployment SOW
OWNER Partner Lead + AE
ROUTE RULE
A customer can change route, but the offer owner and commercial gate must remain explicit.
Notes: [Sources] - https://mistral.ai/customers/ - customer story sectors - https://mistral.ai/customers/axa/ - AXA financial services proof - https://mistral.ai/customers/hsbc/ - HSBC financial services proof - https://mistral.ai/customers/epo/ - EPO public sector document AI - https://mistral.ai/customers/asml/ - ASML industrial AI - https://mistral.ai/customers/airbus/ - Airbus security/sovereignty - https://mistral.ai/customers/cma-cgm/ - CMA CGM logistics - https://mistral.ai/customers/sncf/ - SNCF transportation - https://mistral.ai/customers/cisco/ - Cisco sales proposal agent

## Slide 5
Mistral Studio • Launch & Commercialization Plan
05
COMMERCIAL MOTION
Six stages convert interest into production expansion
Every transition requires evidence—not activity alone.
01
TRIAL
Activated use case
→
02
QUALIFY
Sponsor + budget path
→
03
POV
Success criteria met
→
04
CONTRACT
Order + terms signed
→
05
DEPLOY
Production acceptance
→
06
EXPAND
Usage + value signal
COMMERCIAL GATES
Trial → Qualify
Production use case • accountable owner • data access
Qualify → POV
Technical sponsor • agreed KPI • security path
POV → Contract
KPI met • architecture approved • priced scope
Contract → Deploy
Signed order • entitlement • billing + support plan
Deploy → Expand
Production accepted • adoption signal • expansion case
FUNCTIONAL ENTRY
Product
Trial instrumentation + offer fit
Sales + SE
Qualification through deployment
Finance + Legal
Priced scope through signature
CS + Support
Pre-close handoff through expansion
Notes: [Sources] - https://mistral.ai/products/studio/ - https://openai.com/index/new-tools-for-building-agents/ - https://docs.anthropic.com/en/docs/agents-and-tools/tool-use/tool-runner-sdk - https://docs.cloud.google.com/vertex-ai/generative-ai/docs/agent-engine/evaluate - https://azure.microsoft.com/en-us/products/ai-foundry - https://aws.amazon.com/about-aws/whats-new/2026/05/bedrock-agentcore-launch-aws-govcloud-us/ - https://www.langchain.com/langsmith-platform - https://docs.llamaindex.ai/en/v0.10.33/understanding/loading/llamahub/ - https://langchain-ai.github.io/langgraph/concepts/persistence/ - https://mistral.ai/news/ai-studio/

## Slide 6
Mistral Studio • Launch & Commercialization Plan
06
PRICING + PACKAGING
Three offers share one upgrade path, not one contract model
Proposed launch architecture; final prices and approval bands remain internal decisions.
COMMERCIAL LEVER | SERVERLESS | DEDICATED | SELF-HOSTED
Core SKU / offer | Workspace + metered usage | Reserved capacity + enterprise controls | Enterprise Suite license + support
Trial / free tier | Time- or credit-bound sandbox | Qualified pilot; creditable POV | Scoped evaluation / paid POV
Commitment model | PAYG; optional annual spend | 12-month capacity or minimum spend | Annual subscription + support
Discount principles | Published volume bands only | Term + volume; approval by band | Term / strategic bundle; Finance approval
Marketplace mechanics | Public listing + cloud billing | Private offer against cloud commit | Private offer where transactable; else direct
Upgrade path | Move to Dedicated for SLO/control | Move to Self-hosted for sovereignty | Add capacity, support and workload rights
POLICY GUARDRAIL
No off-menu discount without named approver, documented give/get and an auditable floor.
Notes: [Sources] - https://mistral.ai/customers/ - customer story sectors - https://mistral.ai/customers/axa/ - AXA financial services proof - https://mistral.ai/customers/hsbc/ - HSBC financial services proof - https://mistral.ai/customers/epo/ - EPO public sector document AI - https://mistral.ai/customers/asml/ - ASML industrial AI - https://mistral.ai/customers/airbus/ - Airbus security/sovereignty - https://mistral.ai/customers/cma-cgm/ - CMA CGM logistics - https://mistral.ai/customers/sncf/ - SNCF transportation - https://mistral.ai/customers/cisco/ - Cisco sales proposal agent

## Slide 7
Mistral Studio • Launch & Commercialization Plan
07
INTEGRATED LAUNCH-READINESS TIMELINE
The critical path runs from offer approval to supported production
Marketing campaign detail is intentionally excluded.
T−8 → T−5
SCOPE + FREEZE
Product: GA criteria
Engineering: reliability plan
Finance: SKU + meter design
Legal/Security: review plan
Support/CS: service model
Marketplace + Docs: scope
T−4 → T−2
BUILD + INTEGRATE
Product/Eng: release candidate
Billing: events + entitlement
Legal: terms / DPA
Security: evidence package
Support: runbooks + routing
Marketplace offer + quickstart
T−1
PROVE + APPROVE
GA sign-off
Order-to-cash test
Provisioning / access test
Security exceptions closed
Support incident drill
Marketplace + docs end-to-end QA
LAUNCH → T+4
OPERATE + LEARN
Production telemetry watch
Invoice reconciliation
Offer / private-offer monitoring
CS adoption + handoff
Support review cadence
Docs fixes + gate follow-up
CRITICAL PATH
SKU + terms → marketplace offer → order → entitlement + billing → deployment → support
DEPENDENCY RULE
A missed critical-path item blocks launch or removes that route/offer from scope.
Notes: [Sources] - https://mistral.ai/news/ai-studio/ - private beta status means launch tier/timing require internal validation - https://mistral.ai/products/studio/ - public CTAs and product pillars - https://docs.mistral.ai/studio-api/overview - docs/quickstart basis - https://mistral.ai/customers/ - proof point source base

## Slide 8
Mistral Studio • Launch & Commercialization Plan
08
COMMERCIAL + OPERATIONAL KPIS
Measure conversion, economics, velocity and production
Awareness, content engagement and messaging adoption stay in the PMM scorecard.
CONVERSION
Trial → paid
Paid customers ÷ qualified trials
Growth Ops • weekly
POV → contract
Signed contracts ÷ completed POVs
Sales Ops • weekly
ECONOMICS
ACV / committed spend
Booked annual value or committed consumption
Finance • monthly
Tier mix
New customers / value by offer tier
RevOps • monthly
Marketplace contribution
Bookings transacted through marketplaces
Alliances • monthly
Expansion revenue
Incremental ARR / commitment after production
CS Ops • monthly
VELOCITY + PRODUCTION
Time to contract
Qualified opportunity → signature
Sales Ops • weekly
Time to production
Signature → accepted production workload
Delivery Ops • weekly
Production workloads
Active workloads meeting production definition
Product Ops • weekly
METRIC RULE
Each KPI needs a system of record, baseline, target, DRI and review cadence.
Notes: [Sources] - https://mistral.ai/products/studio/ - product CTAs/product areas - https://docs.mistral.ai/studio-api/overview - activation components - https://docs.mistral.ai/studio-api/workflows/getting-started/overview - workflow usage - https://docs.mistral.ai/studio-api/workflows/observability - observability usage - https://mistral.ai/news/ai-studio/ - launch status and assumptions

## Slide 9
Mistral Studio • Launch & Commercialization Plan
09
LAUNCH READINESS GATES
Nine approvals control what can go live
Statuses remain OPEN until the DRI provides the named evidence.
GATE | DRI | EVIDENCE REQUIRED | STATUS
Product GA criteria | Product Lead | GA checklist + release sign-off | OPEN
Pricing approved | Finance Lead | Price book + approval bands | OPEN
Packaging approved | Commercial Lead | SKU / entitlement map | OPEN
SLA + support approved | Support Lead | SLA, severity model + runbooks | OPEN
Billing operational | Finance Ops | Order-to-cash test + invoice output | OPEN
Legal terms approved | Legal Lead | Order form, terms + DPA | OPEN
Marketplace offers live | Alliances Lead | Live listing + private-offer test | OPEN
Docs / quickstart ready | Docs Lead | Published path + QA sign-off | OPEN
Sales / CS operational | RevOps Lead | Process, handoff + escalation drill | OPEN
GATE RULE
One failed critical-path gate blocks the affected offer or route; exceptions require executive approval.

## Slide 10
Mistral Studio • Launch & Commercialization Plan
10
LAUNCH DECISION-RIGHTS MATRIX
Six decisions, one DRI each, one escalation path
Deadlines are relative to launch and should be replaced with calendar dates once set.
DECISION | DRI | APPROVER | DUE | STATUS | DEPENDENCY | ESCALATION
Budget + headcount | Finance BP | GM | T−6 | OPEN | Launch scope | GM → CFO
Revenue + pipeline targets | Sales Ops | CRO | T−5 | OPEN | Pricing + capacity | Sales VP → CRO
Launch tier + availability | Product Lead | CPO | T−6 | IN REVIEW | GA criteria + capacity | Product VP → CPO
Pricing + packaging | Commercial Lead | CFO | T−5 | OPEN | SKU + cost floor | GM → CFO
SLAs + roadmap | Engineering Lead | CTO | T−4 | OPEN | Reliability + support | Eng VP → CTO
External proof permissions | Legal Lead | GC | T−3 | OPEN | Consent + claim review | GC → Exec sponsor
DECISION RULE
The DRI proposes; the approver decides by the deadline; unresolved blockers follow the named escalation path.